**Pocono Mountains Municipal Airport Authority**

**TASK TRACKER**

**August 21, 2019**

|  |  |  |  |
| --- | --- | --- | --- |
| TASK | OWNER | DUE DATE | STATUS |
| Tenant Fuel Agreement,  BARON LEASING | Revitt/Strunk | Aug-2018 | Active |
| Tenant Fuel Agreement,  HI-TECH HELICOPTERS | Revitt/Strunk | Aug-2018 | Active |
| Airport Charter Renewal | Turner |  | Inactive |
| Airport Name Change to Regional | Turner | Summer, 2020 | Inactive |
| Game Land  Right-of Way Acquisition/HOP | Moyer | Labor Day | Active |
| Runway Crack Sealing | Kerrick | Sept/Oct 2019 | Active |
| Runway Line Painting | Kerrick | Spring 2020 | Active |
| Remove of Civil Air Patrol Building | Slonaker | ASAP | Active |
| Tree Obstructions | Moyer | Before 9/1/2019 | Active |
| Advertise for Engineering Services | Barthelenghi, | May-2019 | Active |
| Insurance Quotes | Turner, Kerrick | Jun-2019 | Active |
| Auction North Hangar  List of Items | Slonaker | Sept/Oct 2019 | Active |
| Airport Wish List/Cost | Mullen/Slonaker | Dec-2019 | Active |
| Phillips 66 Co-Op Advertising | Mullen | Nov-2019 | Active |